# Exhibit I – Service Level Agreements (SLAs)

Any credits assessed by VITA or Authorized User shall be due and payable or credited to VITA or Authorized User no less than thirty (30) calendar days after Supplier’s receipt of the notice of credits owed, and if payment or credit is not made by the due date, the amount of said credits may be withheld from future payments by VITA or Authorized User without further notice. The Supplier shall be liable for all remedies imposed by VITA or Authorized User. Any dispute between the Supplier and any Certified Partner regarding responsibility for any events giving rise to the imposition of the remedies shall not relieve the Supplier of their liability for said remedies. Upon termination of this contract, any unpaid remedies will be paid or credited to VITA or Authorized User within thirty (30) calendar days of termination.

All service levels will begin to be measured 60 days following execution of the Contract.

In addition to the remedies outlined in this Service Level Agreement, VITA may exercise all available rights and remedies under law and equity.

Authorized Users may require additional performance measures and remedies, other than those included in this Exhibit I, per each order or Statement of Work (SOW) issued under the Contract. Examples of additional performance measures would include warranty response and resolution timeframes, and prompt shipping of Products and peripherals. Furthermore, additional performance standards and remedies will be required if VITA, or an Authorized User, elects to proceed with the PCaaS and/or IaaS optional services. Performance standards and remedies for the PCaaS and IaaS optional services will be included per each order or Statement of Work (SOW) issued under the Contract.

| Performance Standard | Measurement | Definition | Measurement period | % Level | Remedy |
| --- | --- | --- | --- | --- | --- |
| Late Delivery of Product | Date that the Product is delivered to the Authorized User (herein, “Actual Delivery Date), as compared to the agreed-upon delivery schedule set forth in the order or SOW (herein, “Planned Delivery Date”), where Actual Delivery Date exceeds Planned Delivery Date | “Delivery” for Product occurs when Supplier provides the Product to Customer’s Named Destination. Products shall be delivered in accordance with the agreed-upon delivery schedule as set forth in the order or SOW. | Per order | 100% | If requested by Authorized User, and the Supplier fails to deliver the Product within five business days (5) days after the number of days agreed upon at time of Purchase Order acceptance, Supplier agrees to negotiate in good faith with Authorized User to determine a fair and reasonable compensation for products/services that are not delivered as agreed to in the Purchase Order or SOW. The Authorized User may immediately procure the undelivered items, or substantially similar items, from another source. Once the Authorized User has effected a purchase from an alternate source, the Authorized User may charge back Supplier. Supplier agrees to reimburse the Authorized User for any difference in cost between the original contract price and the Authorized User's cost to cover from the alternate source. If the Supplier or any Certified Partner fails to deliver Products within the agreed upon delivery timeline for ten (10) or more Authorized User orders within any rolling ninety (90) day period, VITA reserves the right to suspend all new purchase orders to the Supplier and/or Certified Partner until the delivery issues have been fully resolved to VITA satisfaction. Supplier and the non-compliant Certified Partner shall take all the necessary and immediate corrective action plans to promptly address and cure the late deliveries. If a delivery date is not provided in the order or SOW, the delivery date will be thirty (30) calendar days from the date the order was received by Supplier. |
| Overbilling | All invoices provided to the Authorized User by the Supplier or Certified Partner shall be correct, without discrepancies/inaccuracies, and shall be priced in accordance with Exhibit B Pricing. | All invoices provided to Authorized Users by the Supplier or Certified Partner will be accurate. | Per invoice | 100% | In the event Supplier or Certified Partner repeatedly over-bills an Authorized User, the Authorized User may assess a one percent (1%) charge for the amount over-billed for each month that such over-billing continues. |
| Reporting | Actual date Reporting requirements were submitted (herein, “Actual Submission Date,”) as compared to the required submission date in contract section 17. Reporting (herein, “Planned Submission Date”), where Actual Submission Date exceeds Planned Submission Date. | Supplier shall complete all reporting requirements as stated in section 17. “Reporting” for both “Amount of Total Sales” and “Small Business Procurement and Subcontracting Spend” no later than the 10th of each month. | Monthly | 100% | In the event that Supplier or any Certified Partner has had more than three consecutive months of late reporting, VITA may, in its sole discretion, suspend orders to Supplier and/or Supplier’s Certified Partner that is delinquent until late reports have been submitted. VITA will notify Supplier and Certified Partner in writing prior to the start of any suspension period. |
| IFA Payments | Actual date IFA payment was submitted (herein, “Actual Submission Date,”) as compared to the submission requirements in contract section 17. Reporting (herein, “Planned Submission Date”), where Actual Submission Date exceeds Planned Submission Date. | Supplier shall deliver the IFA payments in accordance with section 17 “Reporting” of the VITA Contract. | Monthly | 100% | In the event that Supplier or any Certified Partner has had more than three consecutive months of late reporting, VITA may, in its sole discretion, suspend orders to Supplier or Supplier’s certified channel partners until late reports have been submitted with the next report due. VITA will notify Supplier and Certified Partner in writing prior to the start of any suspension period. |